Raffle Card Website
18.06.2022
─
Proposed to:
Mr. Bashar Francis
Proposed by:
Ahmad Jabak
Ali Shamas
Ali AlMasri
Introduction
Based on our online meeting and discussion, we have identified the needs and solutions that we will be addressing on the Raffle Card website.
Thank you for giving us the opportunity to submit a proposition for the design of the Raffle Card Website. We hope that we will fulfill your needs, and if we work together, we will create a dynamic website that is professional yet simple to navigate.

Needs
RaffleBox plans to build a website that will allow the company to showcase and display cards or tickets for users to gamble and donate at the same time.
Solutions
The aim of the website is to get people involved through online gambling in the donation process for charities.

Website Organization

The website will have 1 main page. This main page will focus on cards that are available to buy and have a contact us form.
On each of these pages, the navigation bar will be displayed.
The home page of the website will display a quote to encourage the website visitors to get started with their new projects!
The website will have a dashboard page that requires login and will allow only company admins to make changes easily to the website without continuously having to request it from developers. This will ensure that the website stays fresh and up-to-date.

The Workflow
Preliminary Design
Our team approved with the client on the design template of the website with its basic content of the pages.
This will allow us as a team to focus more on the design building and functionality of the website.

Website Development
We will start the development of the website, both design and functionality aspects. We will set weekly meetings with client to review the progress. In those meetings we will discuss any edits, changes and additions that might be needed.

Final Website Review
A final meeting will be conducted with the client to agree on the final touches for the website and test all the functionalities. Final edits and changes can be noted, and based on the discussions we can decide if our website is ready to go live or we need more review meetings.

Training
A free session will be held to train the company’s admin on how to work with the dashboard.

Launch
Once we have achieved all the desired features and content, we will make the website go live.
Project Summary
Overview
Our team will be developing a website for the Rafflebox Company, which is a company that provides cards or tickets to sell. The aim of this website is to display the cards that are for sale and the charity that 50% of total funds will go to.

Technical Requirements
The website will use the following technologies:
- Frontend: ReactJS
- Backend: Node JS, Express JS
- Database: MongoDB

Website Training
A free training session will be held with the company’s admin to train them how to handle with the dashboard.

Total Project Bid: USD 1000.00
Detailed Quotation: Click Here